Enterprise Systems Development Scrums

# **Sprint 1**

**Date:** 29/10/2018

## **Attendees:**

* Jake Chapman
* William Blackie
* Connor Hill
* Jonas Arud
* Tom Vanlaer-McCanna

## **Agenda:**

* Analyse project.
* Breakdown sprint into tasks assigned to team members.
* Begin design process.

## **Actions:**

* Created project repository on GitHub.
* Analysed the project and discussed its design implementation.
* Collaboratively created UML design documentation.
* Tasks managed for the first sprint.

## **Sprint 1 Tasks:**

|  |  |
| --- | --- |
| **Task** | **Assigned** |
| Create Database and SQL | Jake Chapman, William Blackie |
| Login Implementation | Jonas Arud, Connor Hill |
| Gantt Chart + Task delivery form | Connor Hill |
| Database + Login testing | Tom Vanlaer-McCanna |